## Slide 1: Software Products and Project Management: Software product management and prototyping
Software Engineering
Min-Yuh Day, Ph.D, Associate Professor
Institute of Information Management, National Taipei University
https://web.ntpu.edu.tw/~myday
1122SE02
MBA, IM, NTPU (M5010) (Spring 2024) Wed 2, 3, 4 (9:10-12:00) (B3F17)
2024-03-06
https://meet.google.com/ish-gzmy-pmo

## Slide 2: Syllabus
Week Date Subject/Topics
1 2024/02/21 Introduction to Software Engineering
2 2024/02/28 Peace Memorial Day (Day Off)
3 2024/03/06 Software Products and Project Management: Software product management and prototyping
4 2024/03/13 Agile Software Engineering: Agile methods, Scrum, and Extreme Programming
5 2024/03/20 Case Study on Software Engineering I
6 2024/03/27 Features, Scenarios, and Stories
7 2024/04/03 Make-up holiday for NTPU Sports Day (No Classes)
8 2024/04/10 Midterm Project Report

## Slide 3: Syllabus
Week Date Subject/Topics
9 2024/04/17 Software Architecture: Architectural design, System decomposition, and Distribution architecture
10 2024/04/24 Cloud-Based Software: Virtualization and containers, Everything as a service, Software as a service; Cloud Computing and Cloud Software Architecture
11 2024/05/01 Case Study on Software Engineering II
12 2024/05/08 Microservices Architecture, RESTful services, Service deployment
13 2024/05/15 Industry Practices of Software Engineering

## Slide 4: Syllabus
Week Date Subject/Topics
14 2024/05/22 Security and Privacy; Reliable Programming; Testing: Functional testing, Test automation, Test-driven development, and Code reviews; DevOps and Code Management: Code management and DevOps automation
15 2024/05/29 Final Project Report I
16 2024/06/05 Final Project Report II

## Slide 5: Software Products and Project Management: Software product management and prototyping

## Slide 6: Ian Sommerville (2019), Engineering Software Products: An Introduction to Modern Software Engineering, Pearson.

## Slide 7: Ian Sommerville (2015), Software Engineering, 10th Edition, Pearson.

## Slide 8: Titus Winters, Tom Manshreck, and Hyrum Wright (2020), Software Engineering at Google: Lessons Learned from Programming Over Time, O'Reilly Media.

## Slide 9: Project Management Institute (2017), Agile Practice Guide PMI

## Slide 10: Project Management Institute (2021), A Guide to the Project Management Body of Knowledge (PMBOK Guide) – Seventh Edition and The Standard for Project Management

## Slide 11: John Doerr (2018), Measure What Matters: How Google, Bono, and the Gates Foundation Rock the World with OKRs, Portfolio

## Slide 12: Software Engineering

## Slide 13: Software Engineering and Project Management
Analyze
Requirements definition
Design
System and Software design
Build
Implementation and
unit testing
Test
Integration and system testing
Deliver
Operation and maintenance
Project Management

## Slide 14: Information Management Management Information Systems (MIS) Information Systems

## Slide 15: Information Management (MIS) Information Systems
Organizations
Technology
Management
Information Systems

## Slide 16: Fundamental MIS Concepts
Management
Organization
Technology
Information System
Business Challenges
Business Solutions

## Slide 17: Project-based software engineering
Problem
Software
Requirements
CUSTOMER
CUSTOMER and DEVELOPER
DEVELOPER
generates
implemented-by
helps-with
1

## Slide 18: Project-based software engineering
The starting point for the software development is a set of ‘software requirements’ that are owned by an external client and which set out what they want a software system to do to support their business processes.
The software is developed by a software company (the contractor) who design and implement a system that delivers functionality to meet the requirements.
The customer may change the requirements at any time in response to business changes (they usually do). The contractor must change the software to reflect these requirements changes.
Custom software usually has a long-lifetime (10 years or more) and it must be supported over that lifetime.

## Slide 19: Product software engineering
Opportunity
Software
Product features
DEVELOPER
DEVELOPER
DEVELOPER
inspires
implemented-by
realizes
1

## Slide 20: Product software engineering
The starting point for product development is a business opportunity that is identified by individuals or a company. They develop a software product to take advantage of this opportunity and sell this to customers.
The company who identified the opportunity design and implement a set of software features that realize the opportunity and that will be useful to customers.
The software development company are responsible for deciding on the development timescale, what features to include and when the product should change.
Rapid delivery of software products is essential to capture the market for that type of product.

## Slide 21: Software execution models
User interface
Product functionality
User data
Stand-alone execution
Hybrid execution
Product updates
User’s computer
Vendor’s servers
User interface
Partial functionality
User data
Additional functionality
User data backups
Product updates
User’s computer
Vendor’s servers
Software as a service
User interface
(browser or app)
Product functionality
User data
User’s computer
Vendor’s servers

## Slide 22: Product management concerns
Product manager
Business needs
Technology constraints
Customer experience

## Slide 23: Technical interactions of product managers
Product manager
Product backlog management
Product vision management
Acceptance testing
User interface design
Customer testing
User stories and scenarios

## Slide 24: Software Development Life Cycle (SDLC) The waterfall model
Requirements definition
System and Software design
Implementation and unit testing
Integration and system testing
Operation and maintenance

## Slide 25: Plan-based and Agile development
Requirements specification
Requirements engineering
Design and implementation
Requirements engineering
Design and implementation
Agile development
Plan-based development
Requirements change requests

## Slide 26: The Continuum of Life Cycles
Iterative
Predictive
Incremental
Agile
Degree of Change
Frequency of Delivery
Low
High
Low
High

## Slide 27: Predictive Life Cycle
Analyze
Design
Build
Test
Deliver

## Slide 28: Iterative Life Cycle
Analyze
Analyze
Design
Build
Test
Deliver
Prototype
Refine

## Slide 29: A Life Cycle of Varying-Sized Increments
Analyze
Design
Build
Test
Deliver
Analyze
Design
Build
Test
Deliver
Analyze
Design
Build
Test
Deliver

## Slide 30: Iteration-Based and Flow-Based Agile Life Cycles
Requirements
Analysis
Design
Build
Test
Requirements
Analysis
Design
Build
Test
Requirements
Analysis
Design
Build
Test
Requirements
Analysis
Design
Build
Test
Repeat as needed
…
Requirements
Analysis
Design
Build
Test
Requirements
Analysis
Design
Build
Test
Iteration-Based Agile
Requirements
Analysis
Design
Build
Test
the number of features in the WIP limit
Requirements
Analysis
Design
Build
Test
the number of features in the WIP limit
Requirements
Analysis
Design
Build
Test
the number of features in the WIP limit
Repeat as needed
…
Requirements
Analysis
Design
Build
Test
the number of features in the WIP limit
Requirements
Analysis
Design
Build
Test
the number of features in the WIP limit
Flow-Based Agile

## Slide 31: From personas to features
Natural language descriptions of a user interacting with a software product
A way of representing users
Fragments of product functionality
Natural language descriptions of something that is needed or wanted by users
inspire
are-developed-into
define
inspire
Personas
Scenarios
Stories
Features
1
2
3
4

## Slide 32: Multi-tier client-server architecture
Client 1
Client 2
Client 3
Client …
Web Server
Application Server
Database Server

## Slide 33: Service-oriented Architecture
Client 1
Client 2
Client 3
Client …
Web Server
Service gateway
S1
S2
S3
S4
S5
S6
Services

## Slide 34: VM
Server software
Application software
Container manager
Host OS
Server Hardware
User 1 Container 1
User 2 Container 2
Server software
Application software
Server software
Guest OS
Hypervisor
Host OS
Server Hardware
Server software
Guest OS
Virtual web server
Virtual mail server
Container

## Slide 35: Everything as a service
Infrastructure as a service (IaaS)
Cloud data center
Photo editing
Logistics management
Computing Virtualization
Platform as a service (PaaS)
Software as a service (SaaS)
Cloud management Monitoring
Storage Network
Database
Software development

## Slide 36: Software as a service
Cloud Infrastructure
Cloud provider
Software provider
Software customers
Software services

## Slide 37: Microservices architecture – key design questions
Microservices architecture
design
How should microservices communicate with each other?
How should service failure be detected, reported and managed?
How should data be distributed and shared?
What are the microservices that make up the system?
How should the microservices in the system be coordinated?

## Slide 38: Types of security threat
Availability
threats
DATA
SOFTWARE PRODUCT
An attacker attempts to deny access to the system for legitimate users
PROGRAM
Integrity
threats
An attacker attempts to damage the system or its data
Confidentiality threats
An attacker tries to gain access to private information held by the system
Distributed denial of service (DDoS) attack
Virus
Ransomware
Data theft

## Slide 39: Software product quality attributes
Software product quality attributes
Reliability
Usability
Maintainability
Security
Responsiveness
Resilience
Availability
1
2
3
4
5
6
7

## Slide 40: A refactoring process
Start
Identify code ‘smell’
Identify refactoring strategy
Make small
improvement until strategy completed
Run automated code tests
1
2
3
4

## Slide 41: Functional testing
Start
Unit Testing
Feature Testing
System Testing
Release Testing
1
2
3
4

## Slide 42: Test-driven development (TDD)
Start
Identify new functionality
1
Identify partial implementation
of functionality
Write code stub that will fail test
Run all automated test
Run all automated test
Implement code that should cause failing test to pass
Refactor code if required
Functionality incomplete
Functionality complete
All tests pass
Test failure
2
3
4
5
6
7

## Slide 43: DevOps
Development
Deployment
Support
Multi-skilled DevOps team

## Slide 44: Code management and DevOps
Code repository
DevOps automation
Code management system
DevOps measurement
Continuous integration
Continuous deployment
Continuous delivery
Infrastructure as code
Data collection
Data analysis
Report generation
Recover version information
Save and retrieve versions
Branching and merging
Transfer code to/from developer’s filestore

## Slide 45: Platform Engineering

## Slide 46: Marketing

## Slide 47: Marketing
“Meeting needs profitably”

## Slide 48: Marketing
“Marketing is an organizational function and a set of processes for creating, communicating, and delivering value to customers and for managing customer relationships in ways that benefit the organization and its stakeholders.”

## Slide 49: Marketing Management

## Slide 50: Marketing Management
“Marketing management is the art and science of choosing target markets and getting, keeping, and growing customers through creating, delivering, and communicating superior customer value.”

## Slide 51: Marketing Management
Understanding Marketing Management
Capturing Marketing Insights
Connecting with Customers
Building Strong Brands
1
3
5
4
Creating Value
Delivering Value
Communicating Value
Conducting Marketing Responsibly for Long-term Success
2
6
7
8

## Slide 52: OKRs, CFRs, KPIs Agile Performance Management
OKRs
  Objectives and Key Results
CFRs
  Conversations, Feedback, Recognition
KPIs
  Key Performance Indicators

## Slide 53: Software Engineering

## Slide 54: Software Engineering and Project Management
Analyze
Requirements definition
Design
System and Software design
Build
Implementation and
unit testing
Test
Integration and system testing
Deliver
Operation and maintenance
Project Management

## Slide 55: Software Engineering
Software engineering is an engineering discipline that is concerned with all aspects of software production from the early stages of system specification through to maintaining the system after it has gone into use.

## Slide 56: What is software?
Computer programs and associated documentation. Software products may be developed for a particular customer or may be developed for a general market.

## Slide 57: What are the attributes of good software?
Good software should deliver the required functionality and performance to the user and should be maintainable, dependable and usable.

## Slide 58: What is software engineering?
Software engineering is an engineering discipline that is concerned with all aspects of software production from initial conception to operation and maintenance.

## Slide 59: What are the fundamental software engineering activities?
Software specification, software development, software validation and software evolution.

## Slide 60: What is the difference between software engineering and computer science?
Computer science focuses on theory and fundamentals; software engineering is concerned with the practicalities of developing and delivering useful software.

## Slide 61: What are the best software engineering techniques and methods?
While all software projects have to be professionally managed and developed, different techniques are appropriate for different types of system.
For example, games should always be developed using a series of prototypes whereas safety critical control systems require a complete and analyzable specification to be developed.
There are no methods and techniques that are good for everything.

## Slide 62: What are the costs of software engineering?
Roughly 60% of software costs are development costs, 40% are testing costs.
For custom software, evolution costs often exceed development costs.

## Slide 63: Information Management Management Information Systems (MIS) Information Systems

## Slide 64: Information Management (MIS) Information Systems

## Slide 65: Fundamental MIS Concepts
Management
Organization
Technology
Information System
Business Challenges
Business Solutions

## Slide 66: Software products
Software products are generic software systems that provide functionality that is useful to a range of customers.
Software products:
  Large-scale business systems (e.g. MS Excel)
  Personal products (e.g. Evernote)
  Simple mobile phone apps and games (e.g. Suduko).

## Slide 67: Software product engineering
Software product engineering methods and techniques have evolved from software engineering techniques that support the development of one-off, custom software systems.

## Slide 68: Software projects
Custom software systems are still important for large businesses, government and public bodies.
They are developed in dedicated software projects.

## Slide 69: Project
A project is a temporary endeavor undertaken to create a unique product, service, or result.

## Slide 70: Project Management Body of Knowledge (PMBOK Guide) PMBOK v6 vs. PMBOK v7
PMBOK Guide v6
PMBOK Guide v7
Project Management Body of Knowledge:
Introduction
Project Environment
Role of the Project Manager
10 Knowledge Areas
  Integration
  Scope
  Schedule
  Cost
  Quality
  Resources
  Communications
  Risk
  Procurement
  Stakeholders
The Standard for Project Management (5 Process Groups):
Initiating
Planning
Executing
Monitoring and Controlling
Closing
The Standard for Project Management :
Introduction
System for Value Delivery
12 Project Management Principles:
  1. Stewardship, 2. Team
  3. Stakeholders, 4. Value
  5. Systems Thinking, 5. Leadership
  7. Tailoring, 8. Quality
  9. Complexity, 10, Risk
  11. Adaptability and Resiliency
  12. Change
Project Management Body of Knowledge:
8 Project Performance Domains:
  1. Stakeholders, 2. Team,
  3. Development approach and Life Cycle
  4. Planning, 5. Project Work, 6. Delivery,
  7. Measurement, 8. Uncertainty
Tailoring
Models, Methods, and Artifacts

## Slide 71: Project Management Knowledge Areas (PMBOK v6)
Project Integration Management
Project Scope Management
Project Schedule Management
Project Cost Management
Project Quality Management
Project Resource Management
Project Communications Management
Project Risk Management
Project Procurement Management
Project Stakeholder Management

## Slide 72: Project Management Process Groups (PMBOK v6)
Initiating Process Group
Planning Process Group
Executing Process Group
Monitoring and Controlling Process Group
Closing Process Group

## Slide 73: Project Management 12 Principles (PMBOK v7)
Stewardship
Team
Stakeholders
Value
Systems Thinking
Leadership
Tailoring
Quality
Complexity
Risk
Adaptability and Resiliency
Change

## Slide 74: Project Management 8 Project Performance Domains (PMBOK v7)
Stakeholders
Team
Development Approach and Life Cycle
Planning
Project Work
Delivery
Measurement
Uncertainty

## Slide 75: Project-based software engineering
Problem
Software
Requirements
CUSTOMER
CUSTOMER and DEVELOPER
DEVELOPER
generates
implemented-by
helps-with
1

## Slide 76: Project-based software engineering
The starting point for the software development is a set of ‘software requirements’ that are owned by an external client and which set out what they want a software system to do to support their business processes.
The software is developed by a software company (the contractor) who design and implement a system that delivers functionality to meet the requirements.
The customer may change the requirements at any time in response to business changes (they usually do). The contractor must change the software to reflect these requirements changes.
Custom software usually has a long-lifetime (10 years or more) and it must be supported over that lifetime.

## Slide 77: Product software engineering
Opportunity
Software
Product features
DEVELOPER
DEVELOPER
DEVELOPER
inspires
implemented-by
realizes
1

## Slide 78: Product software engineering
The starting point for product development is a business opportunity that is identified by individuals or a company. They develop a software product to take advantage of this opportunity and sell this to customers.
The company who identified the opportunity design and implement a set of software features that realize the opportunity and that will be useful to customers.
The software development company are responsible for deciding on the development timescale, what features to include and when the product should change.
Rapid delivery of software products is essential to capture the market for that type of product.

## Slide 79: Software product line
A set of software products that share a common core.
Each member of the product line includes customer-specific adaptations and additions.
Software product lines may be used to implement a custom system for a customer with specific needs that can’t be met by a generic product.

## Slide 80: Platform
A software (or software + hardware) product that includes functionality so that new applications can be built on it.
An example of a platform that you probably use is Facebook.
It provides an extensive set of product functionality but also provides support for creating ‘Facebook apps’.
These add new features that may be used by a business or a Facebook interest group.

## Slide 81: Software execution models
User interface
Product functionality
User data
Stand-alone execution
Hybrid execution
Product updates
User’s computer
Vendor’s servers
User interface
Partial functionality
User data
Additional functionality
User data backups
Product updates
User’s computer
Vendor’s servers
Software as a service
User interface
(browser or app)
Product functionality
User data
User’s computer
Vendor’s servers

## Slide 82: Software execution models
Stand-alone
  The software executes entirely on the customer’s computers.
Hybrid
  Part of the software’s functionality is implemented on the customer’s computer but some features are implemented on the product developer’s servers.
Software service
  All of the product’s features are implemented on the developer’s servers and the customer accesses these through a browser or a mobile app.

## Slide 83: Comparable software development
The key feature of product development is that there is no external customer that generates requirements and pays for the software.
Student projects
  Individuals or student groups develop software as part of their course. Given an assignment, they decide what features to include in the software.
Research software
  Researchers develop software to help them answer questions that are relevant to their research.
Internal tool development

## Slide 84: The product vision
The starting point for software product development is a ‘product vision’.
Product visions are simple statements that define the essence of the product to be developed.
The product vision should answer three fundamental questions:
  What is the product to be developed?
  Who are the target customers and users?
  Why should customers buy this product?

## Slide 85: Moore’s vision template
FOR (target customer)
WHO (statement of the need or opportunity)
The (PRODUCT NAME) is a (product category)
THAT (key benefit, compelling reason to buy)
UNLIKE (primary competitive alternative)
OUR PRODUCT (statement of primary differentiation)

## Slide 86: Vision template example
“FOR a mid-sized company's marketing and sales departments WHO need basic CRM functionality, THE CRM-Innovator is a Web-based service THAT provides sales tracking, lead generation, and sales representative support features that improve customer relationships at critical touch points. UNLIKE other services or package software products, OUR product provides very capable services at a moderate cost.”

## Slide 87: Information sources for developing a product vision
Domain experience
Product experience
Customer experience
Prototyping and playing around

## Slide 88: Information sources for developing a product vision
Domain experience
  The product developers may work in a particular area (say marketing and sales) and understand the software support that they need.
  They may be frustrated by the deficiencies in the software they use and see opportunities for an improved system.

## Slide 89: Information sources for developing a product vision
Product experience
  Users of existing software (such as word processing software) may see simpler and better ways of providing comparable functionality and propose a new system that implements this.
  New products can take advantage of recent technological developments such as speech interfaces.

## Slide 90: Information sources for developing a product vision
Customer experience
  The software developers may have extensive discussions with prospective customers of the product to understand the problems that they face, constraints, such as interoperability, that limit their flexibility to buy new software, and the critical attributes of the software that they need.

## Slide 91: Information sources for developing a product vision
Prototyping and playing around
  Developers may have an idea for software but need to develop a better understanding of that idea and what might be involved in developing it into a product.
  They may develop a prototype system as an experiment and ‘play around’ with ideas and variations using that prototype system as a platform.

## Slide 92: A vision statement for the iLearn system
FOR teachers and educators WHO need a way to help students use web-based learning resources and applications, THE iLearn system is an open learning environment THAT allows the set of resources used by classes and students to be easily configured for these students and classes by teachers themselves. UNLIKE Virtual Learning Environments, such as Moodle, the focus of iLearn is the learning process rather than the administration and management of materials, assessments and coursework. OUR product enables teachers to create subject and age-specific environments for their students using any web-based resources, such as videos, simulations and written materials that are appropriate.
Schools and universities are the target customers for the iLearn system as it will significantly improve the learning experience of students at relatively low cost. It will collect and process learner analytics that will reduce the costs of progress tracking and reporting.

## Slide 93: The Essence of Strategic Marketing (STP)
Segmentation
Targeting
Positioning

## Slide 94: Customer Value

## Slide 95: Value
the sum of the tangible and intangible benefits and costs

## Slide 96: Value
Total customer benefit
Customer perceived value
Total customer cost

## Slide 97: Customer Perceived Value
Product benefit
Services benefit
Personnel benefit
Image benefit
Total customer benefit
Customer perceived value
Total customer cost
Monetary cost
Time cost
Energy cost
Psychological cost

## Slide 98: Business Model
Source: Alexander Osterwalder & Yves Pigneur, Business Model Generation: A Handbook for Visionaries, Game Changers, and Challengers, Wiley, 2010.
Key Activities
Key Resources
Customer Segments
Key Partners
Customer Relationships
Channels
Revenue Streams
Cost Structure
Value Proposition
1
2
3
6
7
4
9
5
8

## Slide 99: Software product management
Software product management is a business activity that focuses on the software products developed and sold by the business.
Product managers (PMs) take overall responsibility for the product and are involved in planning, development and product marketing.
Product managers are the interface between the organization, its customers and the software development team. They are involved at all stages of a product’s lifetime from initial conception through to withdrawal of the product from the market.
Product managers must look outward to customers and potential customers rather than focus on the software being developed

## Slide 100: Product management concerns
Product manager
Business needs
Technology constraints
Customer experience

## Slide 101: Product management concerns
Business needs
  PMs have to ensure that the software being developed meets the business goals of the software development company.
Technology constraints
  PMs must make developers aware of technology issues that are important to customers.
Customer experience
  PMs should be in regular contact with customers and potential customers to understand what they are looking for in a product, the types of users and their backgrounds and the ways that the product may be used.

## Slide 102: Technical interactions of product managers
Product manager
Product backlog management
Product vision management
Acceptance testing
User interface design
Customer testing
User stories and scenarios

## Slide 103: Technical interactions of product managers
Product vision management
  The product manager may be responsible for helping with the development of the product vision.
  The should always be responsible for managing the vision, which involves assessing and evaluating proposed changes against the product vision.
  They should ensure that there is no ‘vision drift’

## Slide 104: Technical interactions of product managers
Product roadmap development
  A product roadmap is a plan for the development, release and marketing of the software.
  The PM should lead roadmap development and should be the ultimate authority in deciding if changes to the roadmap should be made.

## Slide 105: Technical interactions of product managers
User story and scenario development
  User stories and scenarios are used to refine a product vision and identify product features.
  Based on his or her knowledge of customers, the PM should lead the development of stories and scenarios.

## Slide 106: Technical interactions of product managers
Product backlog creation and management
  The product backlog is a prioritized ‘to-do’ list of what has to be developed.
  PMs should be involved in creating and refining the backlog and deciding on the priority of product features to be developed.

## Slide 107: Technical interactions of product managers
Acceptance testing
  Acceptance testing is the process of verifying that a software release meets the goals set out in the product roadmap and that the product is efficient and reliable.
  The PM should be involved in developing tests of the product features that reflect how customers use the product.

## Slide 108: Technical interactions of product managers
Customer testing
  Customer testing involves taking a release of a product to customers and getting feedback on the product’s features, usability and business.
  PMs are involved in selecting customers to be involved in the customer testing process and working with them during that process.

## Slide 109: Technical interactions of product managers
User interface design
  Product managers should understand user limitations and act as surrogate users in their interactions with the development team.
  They should evaluate user interface features as they are developed to check that these features are not unnecessarily complex or force users to work in an unnatural way.

## Slide 110: Product prototyping
Product prototyping is the process of developing an early version of a product to test your ideas and to convince yourself and company funders that your product has real market potential.

## Slide 111: Product prototyping
You may be able to write an inspiring product vision, but your potential users can only really relate to your product when they see a working version of your software.
They can point out what they like and don’t like about it and make suggestions for new features.
A prototype may be also used to help identify fundamental software components or services and to test technology.

## Slide 112: Product prototyping
Building a prototype should be the first thing that you do when developing a software product.
Your aim should be to have a working version of your software that can be used to demonstrate its key features.
You should always plan to throw-away the prototype after development and to re-implement the software, taking account of issues such as security and reliability.

## Slide 113: Two-stage prototyping
1. Feasibility demonstration
  You create an executable system that demonstrates the new ideas in your product.
  The aims at this stage are to see if your ideas actually work and to show funders and/or company management the original product features that are better than those in competing products.
2. Customer demonstration

## Slide 114: Two-stage prototyping
1. Feasibility demonstration
2. Customer demonstration
  You take an existing prototype created to demonstrate feasibility and extend this with your ideas for specific customer features and how these can be realized.
  Before you develop this type of prototype, you need to do some user studies and have a clearer idea of your potential users and scenarios of use.

## Slide 115: Software process models
The waterfall model
  This takes the fundamental process activities of specification, development, validation, and evolution and represents them as separate process phases such as requirements specification, software design, implementation, and testing.
Incremental development
  This approach interleaves the activities of specification, development, and validation. The system is developed as a series of versions (increments), with each version adding functionality to the previous version.
Integration and configuration
  This approach relies on the availability of reusable components or systems. The system development process focuses on configuring these components for use in a new setting and integrating them into a system.

## Slide 116: Software Development Life Cycle (SDLC) The waterfall model
Requirements definition
System and Software design
Implementation and unit testing
Integration and system testing
Operation and maintenance

## Slide 117: Incremental development
Specification
Development
Validation
Outline description
Initial version
Intermediate versions
Intermediate versions
Intermediate versions
Final version
Concurrent activities

## Slide 118: Reuse-oriented software engineering
Requirements specification
Software evaluation
Software discovery
Requirements refinement
Configure application system
Adapt components
Develop new components
Integrate system
Application system available
Components available

## Slide 119: Prototype development
Establish prototype objectives
Define prototype functionality
Develop prototype
Evaluate prototype
Prototyping plan
Outline definition
Executable
Prototyping
Evaluation report

## Slide 120: Incremental delivery
Define outline requirements
Final system
Assign requirements to increments
Design system architecture
Develop system increment
Validate increment
Integrate increment
Validate system
Deploy increment
System complete ?
System incomplete ?

## Slide 121: The process improvement model
Process
Measure
Process
Change
Process
Analyze

## Slide 122: Capability maturity levels
Level 1
Initial
Level 2
Managed
Level 3
Defined
Level 4
Quantitatively
Defined
Level 5
Optimizing

## Slide 123: Plan-based and Agile development
Requirements specification
Requirements engineering
Design and implementation
Requirements engineering
Design and implementation
Agile development
Plan-based development
Requirements change requests

## Slide 124: Uncertainty and Complexity Model Inspired by the Stacey Complexity Model
Technical Degree of Uncertainty
Requirements Uncertainty
Low Uncertainty
High Uncertainty
Low Uncertainty
High Uncertainty
Fundamentally risky
Adaptive approaches work well here
Linear approaches work well here
Simple
Complicated
Complex
Chaos

## Slide 125: Characteristics of Four Categories of Life Cycles
Predictive
Iterative
Incremental
Agile
Approach
Requirements
Activities
Delivery
Goal
Fixed
Dynamic
Dynamic
Dynamic
Performed once for the entire project
Repeated until correct
Performed once for a given increment
Repeated until correct
Single delivery
Single delivery
Frequent smaller deliveries
Frequent smaller deliveries
Manage cost
Correctness of solution
Speed
Customer value via frequent deliveries and feedback

## Slide 126: The Continuum of Life Cycles
Iterative
Predictive
Incremental
Agile
Degree of Change
Frequency of Delivery
Low
High
Low
High

## Slide 127: Predictive Life Cycle
Analyze
Design
Build
Test
Deliver

## Slide 128: Iterative Life Cycle
Analyze
Analyze
Design
Build
Test
Deliver
Prototype
Refine

## Slide 129: A Life Cycle of Varying-Sized Increments
Analyze
Design
Build
Test
Deliver
Analyze
Design
Build
Test
Deliver
Analyze
Design
Build
Test
Deliver

## Slide 130: Iteration-Based and Flow-Based Agile Life Cycles
Requirements
Analysis
Design
Build
Test
Requirements
Analysis
Design
Build
Test
Requirements
Analysis
Design
Build
Test
Requirements
Analysis
Design
Build
Test
Repeat as needed
…
Requirements
Analysis
Design
Build
Test
Requirements
Analysis
Design
Build
Test
Iteration-Based Agile
Requirements
Analysis
Design
Build
Test
the number of features in the WIP limit
Requirements
Analysis
Design
Build
Test
the number of features in the WIP limit
Requirements
Analysis
Design
Build
Test
the number of features in the WIP limit
Repeat as needed
…
Requirements
Analysis
Design
Build
Test
the number of features in the WIP limit
Requirements
Analysis
Design
Build
Test
the number of features in the WIP limit
Flow-Based Agile

## Slide 131: Summary
Software products are software systems that include general functionality that is likely to be useful to a wide range of customers.
In product software engineering, the same company is responsible for deciding on the features that should be part of the product and the implementation of these features.

## Slide 132: Summary
Software products may be delivered as stand-alone systems running on the customer’s computers, hybrid systems or service-based systems.
In hybrid systems, some features are implemented locally and others are accessed over the Internet.
All product features are remotely accessed in service-based products.

## Slide 133: Summary
A product vision should succinctly describe what is to be developed, who are the target customers for the product and why they should buy the product that you are developing.
Domain experience, product experience, customer experience and an experimental software prototype may all contribute to the development of the product vision.

## Slide 134: Summary
Key responsibilities of product managers are product vision ownership, product roadmap development, creating user stories and the product backlog, customer and acceptance testing and user interface design.
Product managers work at the interface between the business, the software development team and the product customers.
They facilitate communications between these groups.

## Slide 135: Summary
You should always develop a product prototype to refine your own ideas and to demonstrate the planned product features to potential customers

## Slide 136: References
Ian Sommerville (2019), Engineering Software Products: An Introduction to Modern Software Engineering, Pearson.
Ian Sommerville (2015), Software Engineering, 10th Edition, Pearson.
Titus Winters, Tom Manshreck, and Hyrum Wright (2020), Software Engineering at Google: Lessons Learned from Programming Over Time, O'Reilly Media.
Project Management Institute (2021), A Guide to the Project Management Body of Knowledge (PMBOK Guide) – Seventh Edition and The Standard for Project Management, PMI.
Project Management Institute (2017), A Guide to the Project Management Body of Knowledge (PMBOK Guide), Sixth Edition, Project Management Institute.
Project Management Institute (2017), Agile Practice Guide, Project Management Institute.